Work Report - Month of October 2026

Name:
Designation:

| No | Task | Start Date | End Date | Status |
| --- | --- | --- | --- | --- |
| 1 | Database & Cloud Infrastructure Migration: Migrated PostgreSQL database to high-availability Supabase pooler with IPv4/Render networking compatibility and connection security hardening. | 02/10/2026 | 05/10/2026 | Completed |
| 2 | Desktop Admin Management Console: Built native desktop administrative management console with modernized enterprise data tables matching the web portal interface. | 04/10/2026 | 05/10/2026 | Completed |
| 3 | Bulk CSV Task Dispatch Engine: Developed automated CSV task parsing and import system with staff matching, time window scheduling, and Excel file-lock collision handling (FileShare.ReadWrite). | 04/10/2026 | 05/10/2026 | Completed |
| 4 | Automated Task Backup & Retention: Implemented 30-day snapshot backup system with PostgreSQL snapshot preservation before bulk deletions, milestone warnings, and restore support. | 05/10/2026 | 05/10/2026 | Completed |
| 5 | Executive Reports & Audits Center: Engineered enterprise Month-End Attendance, Staff Performance Velocity, and Leave Audit analytics across Backend API, Web Portal, and Desktop Client. | 05/10/2026 | 06/10/2026 | Completed |
| 6 | Shift Telemetry & Tamper-Proof Auto Clock-Out: Implemented automatic clock-out on app exit, Windows shutdown/restart, sleep timeouts (>12h), and background stale shift sweeper. | 06/10/2026 | 07/10/2026 | Completed |
| 7 | In-App Auto-Update System: Added in-app update notification popup, admin real-time push broadcast via SignalR, background update checks, and 1-click self-restart updater. | 07/10/2026 | 19/10/2026 | Completed |
| 8 | Native Window Controls & Startup Toggle: Integrated standard Windows title bar (native minimize, maximize with Windows 11 Snap Layouts, close) and added startup auto-launch toggle. | 18/10/2026 | 19/10/2026 | Completed |
| 9 | Deliverable Upload Engine Upgrade: Increased HTTP upload timeout to 90 seconds and extended file support to all formats (images, videos, ZIP, DOCX, XLSX, PPTX, TXT) up to 100 MB. | 18/10/2026 | 19/10/2026 | Completed |
| 10 | Email-Based Workforce Data Mapping: Re-architected workforce fleet tracking, tasks, and timesheet records to bind to employee email addresses rather than system machine names. | 19/10/2026 | 19/10/2026 | Completed |
| 11 | Viewer / Monitor Read-Only Role: Implemented read-only auditor role across Desktop and Web portals, giving full visibility into telemetry, tasks, and reports while restricting mutations. | 29/10/2026 | 30/10/2026 | Completed |
| 12 | Staff Password Management & Release Sync: Added password edit/reset field in Desktop Staff Profile modal and dynamic app version display (v1.0.2) on download portal. | 30/10/2026 | 30/10/2026 | Completed |
| 13 | Android Attendance Mobile App: Built native Android app (PunnyaAttendance.apk) with automatic shift login upon connecting to office Wi-Fi, drop-in clock-out, task management, and worked hours tracking. | 30/10/2026 | 30/10/2026 | Completed |